# 1. REQUIREMENTS VALIDATION

## Project: Traditional Voice Pipeline (STT → LLM → TTS)

### Date: 2026-03-18 | Status: Business Analysis Phase

## 1.1 PROJECT SCOPE

- Build Traditional voice pipeline (STT → LLM → TTS) for immediate production launch

- Deploy to ALL three tiers: Starter, Pro, Enterprise (with minute limits)

- Use Google Cloud APIs (STT, Gemini text model, TTS) with single GOOGLE_API_KEY

- Create isolated new project (zero changes to existing production code)

- Psychology handled via user prompts (not built-in, user's responsibility)

- Cache optimization for 40-60% cost reduction (same phrases = cached response)

## 1.2 OUT OF SCOPE (For Now)

- Gemini Live API (Advanced version) — continues in parallel, no deadline

- Real-time psychology injection (Advanced only)

- Filler audio (Traditional not needed, minimal latency)

- State machine, barge-in detection, interrupts (Traditional = simpler flow)

## 1.3 USER STORIES BY TIER

### STARTER PLAN ($50-100/month)

| Feature | Details |
| --- | --- |
| Minutes/month | 1,000 minutes (16.7 hours) |
| AI Version | Traditional ONLY (can't upgrade within plan) |
| Psychology | Via prompt (user writes in Agent prompt field) |
| Cost per minute | $0.05 (user pays) ¦ We pay Google $0.009/min |

### PRO PLAN ($300-500/month)

| Feature | Details |
| --- | --- |
| Minutes/month | 5,000 minutes (83.3 hours) |
| AI Version | Traditional (primary) ¦ Can upgrade to Advanced (future) |
| Psychology | Via prompt + upgrade path to built-in psychology (Advanced) |

### ENTERPRISE PLAN ($8,000/month)

| Feature | Details |
| --- | --- |
| Minutes/month | 7,500 minutes (125 hours) ¦ Custom pricing for overages |
| AI Version | Traditional + Advanced (user choice per agent) |
| Psychology | Via prompt (Traditional) + Built-in (Advanced) |
| Support | Dedicated account manager, custom integrations |

## 1.4 SUCCESS CRITERIA (Go/No-Go)

LOCAL TESTING MUST PASS ALL:

- Voice output works (Gemini speaks back within 2 seconds)

- STT accuracy acceptable (speech correctly transcribed 95%+ of time)

- Agent Settings passed as document to LLM, followed correctly

- Cache working (second identical phrase uses cached response)

- Minute counter accurate (billing minutes match actual usage)

- No errors in logs (all requests succeed, no dropped audio)

- Google API key works for all 3 services (STT/LLM/TTS)

- Test Agent button works end-to-end (browser voice works)

## 1.5 ASSUMPTIONS & VERIFICATION

ASSUMPTION #1: Google APIs work with single API key

- Status: NEEDS VERIFICATION

- Action: Test in Technical Feasibility document

- Risk if wrong: High (need separate credentials, complexity increases)

ASSUMPTION #2: 90% cache hit rate is achievable

- Status: NEEDS VERIFICATION with real user data

- Action: Measure during local testing

- Risk if wrong: Cost savings lower than projected (might be 40-60% instead)

ASSUMPTION #3: Sarvam AI enterprise pricing unavailable

- Status: CONFIRMED (no public pricing)

- Action: Use Google Cloud TTS now, migrate to Sarvam later

- Risk if wrong: None (switchable at any time)

ASSUMPTION #4: User prompts sufficient for psychology

- Status: NEEDS TESTING with real agents

- Action: Test with psychology-enabled prompts

- Risk if wrong: Users want built-in psychology (but that's Advanced feature anyway)